GRENADA ATHLETICS ASSOCIATION WEBSITE

Requirements Document

The current prices for developing a track and field website in 2025 depend on several factors including features, design complexity, and provider location. Here’s a general guideline for budget planning:

Basic Track & Field Website

- Simple design, minimal custom features, content management (Python with Flask Frontend and PostgresSQL backend)

- Price: $500 – $2,000 USD

Standard/Professional Website

- Custom design, member registration, event calendar, results uploads, news/blog, photo gallery

- Price: $2,000 – $8,000 USD

Advanced/Custom Website

- Integrated scoring, live result feeds, athlete profiles, records database, secure portals for officials/coaches, video streaming, e-commerce

- Price: $8,000 – $20,000+ USD

Recurring Costs:

- Hosting: $100 – $500/year

- Domain registration: $10 – $30/year

- Maintenance & updates: $500 – $2,000/year

Other Considerations:

- Adding event registration, payment processing, analytics, and community forums can increase costs.

- Professional firms, sports tech agencies, and freelance designers offer different rates based on location and expertise.

| Type | Features | Estimated Cost (USD) |
| --- | --- | --- |
| Basic | - Simple design - Pages for results, calendar, news - Few custom elements | $500 – $2,000 |
| Standard | - Custom theme - Athlete profiles - Event calendar - Results upload - Photo gallery | $2,000 – $8,000 |
| Advanced/Custom | - Live result feeds - Records database - E-commerce - Secure logins - Forums - Video streaming | $8,000 – $20,000+ |

Here’s a clear comparison of costs for different types of track and field websites in 2025:

| Type | Features | Estimated Cost (USD) |
| --- | --- | --- |
| Basic | - Simple design - Pages for results, calendar, news - Few custom elements | $500 – $2,000 |
| Standard | - Custom theme - Athlete profiles - Event calendar - Results upload - Photo gallery | $2,000 – $8,000 |
| Advanced/Custom | - Live result feeds - Records database - E-commerce - Secure logins - Forums - Video streaming | $8,000 – $20,000+ |

Additional Annual Costs (all types):

- Hosting: $100 – $500/year

- Domain registration: $10 – $30/year

- Maintenance: $500 – $2,000/year

Notes:

- Basic sites often use templates (WordPress, Wix, etc.).

- Standard sites may require a web agency or experienced freelancer.

- Advanced sites are built by sports tech firms and include integrations and custom coding.

The price increases with greater customization, live integration, member management, payment, or multimedia features.

Here’s a typical scope of work for each type of track and field website:

1. Basic Track & Field Website

Target: Small clubs, local leagues, or first-time online presence

- Home page with basic info

- “About Us” section

- Results page (manual updates)

- Simple events calendar (static or blog style)

- News/Announcements page

- Contact form

- Mobile-friendly template (WordPress/Wix)

- Social media links

2. Standard Track & Field Website

Target: Regional associations, established clubs

- Custom design and branding

- Athlete profiles (list or simple bios)

- Dynamic events calendar with event registration/RSVP

- Results upload (CSV or manual input)

- Media gallery (photos/videos)

- Blog or newsfeed

- Contact form with message routing

- Administrator backend for content management

- Search feature for results/athletes

- Mobile responsiveness and accessibility enhancements

3. Advanced/Custom Track & Field Website

Target: National federations, major associations, leagues with high traffic

- Fully custom design, branding, and UI/UX

- Member/athlete portals with secure logins

- Integrated registration system and online payments

- Live results and scoring (real-time feeds)

- Records database with sortable, filterable fields

- E-commerce (merch, event tickets)

- Custom reporting and analytics dashboard

- Discussion forums or community features

- Video streaming/live event coverage

- API integrations (for timing systems, external databases)

- Multi-language support

- Tiered admin levels & permission structure

- Robust mobile-first performance

- Advanced data privacy, GDPR compliance

Each scope can be further detailed based on your organization's priorities, member volume, and complexity needed.

Here are example project timelines and technical details for each type of track and field website:

## 1. Basic Track & Field Website

Project Timeline:

- Planning & requirements: 2–4 days

- Template selection/customization: 2–3 days

- Content setup (about, results, events): 3–5 days

- Testing & revisions: 2 days

- Launch: 1 day
Total: 2–3 weeks

Technical Details:

- Platform: Python, Flask, PostgresSQL

- Code: Prebuilt themes/templates (HTML/CSS, minor edits)

- Hosting: Shared or basic hosting

- Security: SSL certificate, basic anti-spam

- Maintenance: Minimal—content updates by admin

- Mobile: Responsive design built-in

## 2. Standard Track & Field Website

Project Timeline:

- Discovery & wireframing: 1 week

- UI/UX design & branding: 1 week

- Development (profiles, calendar, gallery): 2–3 weeks

- Admin backend setup: 1 week

- Content migration/training: 1 week

- Testing (browser, mobile, accessibility): 1 week

- Final revisions & QA: 3 days

- Launch: 1 day
Total: 5–7 weeks

Technical Details:

- Platform: Python, Flask, PostgresSQL

- Code: Python HTML5, CSS3, JavaScript, PostgresSQL / MySQL for database

- Features: Athlete profiles, event calendar, results management, media uploads

- Hosting: Managed or VPS hosting

- Security: SSL, regular backups, admin privileges

- Mobile: Custom responsive layouts

- Accessibility: WCAG 2.1 AA support for most agencies

## 3. Advanced/Custom Track & Field Website

Project Timeline:

- Requirements & prototyping: 2 weeks

- Full architecture planning: 1 week

- UI/UX design (with stakeholder review): 2 weeks

- Backend & API development: 4–6 weeks

- Frontend development: 3–4 weeks

- Integrations (live result feeds, payments): 2–3 weeks

- Testing (security, load, data integrity): 2 weeks

- User training & documentation: 1 week

- Pre-launch, staging, bug fix: 1 week

- Launch: 2 days
Total: 4–5 months

Technical Details:

- Platform: Python, Flask, PostgresSQL / MySQL

- Code: Modular backend, advanced frontend

- Database: MySQL/Postgres, optimized for fast queries (records/results)

- Features: Real-time scoring, secure portals, e-commerce, forums, video streaming, analytics dashboard, multi-language, API, permission levels

- Hosting: Heroku

- Security: Advanced encryption

- Mobile: Fully mobile-first

- Maintenance: regular audits, scalability upgrades

Here’s a practical set of project milestone checklists and an example technical statement of work (SOW) for each website type:

## 1. Basic Track & Field Website

Milestone Checklist:

- ✓ Initial requirements meeting

- ✓ Domain chosen and acquired

- ✓ Template/theme selection

- ✓ Basic branding/logo upload

- ✓ Page setup: Home, About, Results, Events, Contact

- ✓ Content copy finalized

- ✓ Mobile responsiveness tested

- ✓ Security basics (SSL, anti-spam plugin)

- ✓ Review and approve with stakeholders

- ✓ Site goes live

Technical SOW Example:

“Configure and launch a Python Webapp using the Flask Framework website featuring 5 core pages (Home, Results, Events, About, Contact). Use a preselected template, ensure mobile responsiveness, and secure with SSL. Deliver site administration training to staff for ongoing updates.”

## 2. Standard Track & Field Website

Milestone Checklist:

- ✓ Discovery session and final scope agreed

- ✓ Wireframes/UI mockups approved

- ✓ Custom branding assets delivered

- ✓ Athlete profile system developed

- ✓ Event calendar and registration functional

- ✓ Media gallery connected

- ✓ Admin backend set up

- ✓ Initial content added/migrated

- ✓ Browser and accessibility testing complete

- ✓ Stakeholder review and change requests handled

- ✓ Final deployment and launch

Technical SOW Example:

“Develop a custom WordPress solution with branded theme, athlete profiles, dynamic event calendar, photo & video gallery, and backend admin dashboard. Integrate results upload system and ensure WCAG AA accessibility. Host on managed VPS; provide security (SSL, regular backups), and training documentation for admin staff.”

## 3. Advanced/Custom Track & Field Website

Milestone Checklist:

- ✓ Full requirements gathering and user-stories mapping

- ✓ Stakeholder sign-off on sitemap and wireframes

- ✓ Scalable backend and API architecture designed

- ✓ UI/UX design prototypes validated with stakeholders

- ✓ Secure member portal and permission levels built

- ✓ Integration of live results and external timing systems

- ✓ E-commerce and payment functionality completed

- ✓ Community features/forums implemented

- ✓ Multimedia streaming tested

- ✓ Data migration and advanced QA (security, load, privacy)

- ✓ Admin, member user training sessions

- ✓ Launch and post-launch support in place

Technical SOW Example:

“Deliver a fully custom track and field association platform using Pythonm Webapp with Flask web Framework.. Implement secure member/athlete portals with unique logins, comprehensive results and records database, live scoring integrations, e-commerce for merchandise and events, analytics dashboard, multi-language support, and disaster recovery planning. Final deliverable includes full documentation, admin training, and a 3-month post-launch support contract.”

Here’s a tailored procurement document template for the Grenada Athletics Association seeking a new website.

## Grenada Athletics Association

Track & Field Website Project Procurement Document

1. Project Overview

- Project Name: Grenada Athletics Association Website Redevelopment

- Issuing Organization: Grenada Athletics Association (GAA)

- Purpose: To develop a modern, feature-rich website that will support national athletics administration, events, results management, athlete engagement, and communication.

- Deadline for Proposals: [01/01/2026]

2. Project Scope and Statement of Work (SOW)

- Design and implement a [Advanced Website] track and field website for GAA.

- Platform preference: [Python with Flask Web framework and PostgresSQL / MySQL database].

- The website must be highly mobile-friendly, support secure communications, and meet WCAG 2.1 AA standards.

- Admin Dashboard required for GAA staff to update content easily.

- Hosting, backup, and data security provisions must be included.

3. Requirements and Features

(Please select based on your needs:)

a. Essential Features

- Home page, About Us, Contact Us

- News and announcements section

- Events calendar with registration/R.S.V.P.

- Results/records upload and display

- Photo/video gallery

- Athlete and coach profiles (searchable directory)

- Policies

- Rankings System

- Federation History

b. Advanced Features (if required)

- Secure member portal for athletes and coaches

- Analytics dashboard for event and user metrics

4. Deliverables

- Fully functional, modernized GAA website

- Training materials/user manual for GAA staff

- Minimum 3-month post-launch bugfix and support period

- All relevant source code, documentation, and credentials

5. Project Timeline

- Proposal submission deadline: [3 months]

- Project kickoff: [29/10/2025]

- Key milestones:

  - Discovery and requirements

  - Design and UI/UX approval

  - Development and feature integration

  - Stakeholder review and user acceptance testing

  - Training for GAA staff

  - Official launch

- Final delivery: 31/01/2025]

- Post-launch support and review: [31/04/2025]

6. Budget and Pricing

- Vendors must include a detailed project cost breakdown:

  - Design and development

  - Hosting and domain

  - Ongoing maintenance/support

  - Optional feature costs

7. Evaluation Criteria

- Previous experience with sports/association websites (especially athletics/federations)

- Technical competence in proposed solution

- Value for money and innovation

- Clear project management and communication plan

- Client references

8. Submission & Contact Information

- Contact: [Conrad Francis], [GAA president], Grenada Athletics Association

- Email: [grn@mf.worldathletics.org]

- Phone: [1(473)232-5263]

- Physical Address: [Grenada National Stadium]